Responsibilities and Competencies of a Nuclear Energy Programme Implementing Organization (NEPIO) for a National Nuclear Power Programme

Final Draft 2008-11-24

Foreword

An appropriate infrastructure is essential for the efficient, safe, reliable and peaceful use of nuclear power.  The IAEA was encouraged by its Member States to provide assistance to those among them that are considering the introduction of nuclear power. These countries face the challenge of building a national nuclear infrastructure to support a first NPP. The IAEA is responding to their needs through increased technical assistance, missions and workshops, and with new and updated technical publications in the Nuclear Energy Series.

Milestones in the Development of a National Infrastructure for Nuclear Power, 2007, a Nuclear Energy Series publication (NG-G-3.1), provided detailed guidance on a holistic approach to national nuclear infrastructure development, over three phases. Nineteen issues were identified in the Milestones guide, ranging from development of a government’s national position on nuclear power to planning for procurement related to the first NPP.  An important element of the holistic approach is an entity that can help prepare the decision-makers in a country to the point of being able to make a knowledgeable commitment to nuclear power, and then to coordinate infrastructure development efforts among various implementing organizations so that they arrive at the point of readiness to issue a bid tender at the same time. In the Milestones guide, this entity is given the name of a Nuclear Energy Programme Implementing Organization (NEPIO).

As a growing number of Member States started to consider the nuclear power option, they asked for guidance from the IAEA how to launch a nuclear power programme. In particular, Member States requested additional information on how to establish a  NEPIO, especially in the earliest phases of a programme. This technical report has been prepared to provide specific information on the responsibilities and capabilities of a NEPIO, as well as to give an indication on how it relates to other key national organizations in the implementation of a nuclear power programme such as the owner-operator and the regulator, and on how its functions change over the course of the phases.

The preparation of this technical report was based upon contributions from external experts as well as from staff from the relevant IAEA departments. The IAEA wishes to acknowledge the assistance provided by the many contributors listed at the end of the report. Mr. William Rasin, USA, wrote the original manuscript. The IAEA officer responsible for the publication was Ms. Anne Starz, Division of Nuclear Power, Department of Nuclear Energy.

Contents

1.	INTRODUCTION	1

1.1.	Background	1

1.2.	Objective	1

1.3.	Scope	1

1.4.	Users	1

1.5.	Structure	1

1.6.	How To Use	1

2.	Government Commitment	1

3.	Responsibilities and Functions of a nepio	1

3.1.	Responsibilities and Functions in Phase 1	1

3.2.	Responsibilities and Functions in Phase 2	1

3.3.	Responsibilities and Functions beyond Phase 2	1

4.	Structure of a NEPIO	1

5.	Capabilities of a nepio	1

6.	Life Span of a NEPIO	1

APPENDIX I.	Annex 1.  Infrastructure Issues	1

APPENDIX II.	Annex 2: Infrastructure Phases and Milestones	1

REFERENCES	1

CONTRIBUTIONS TO DRAFTING AND REVIEW	1

# INTRODUCTION

## BACKGROUND

The application of nuclear energy is a serious undertaking requiring long-term commitment and a dedicated effort. Simply building a NPP is insufficient to ensuring that it will operate effectively and will meet safety, security and safeguards and efficiency requirements. One must first build the institutional, human and physical infrastructure necessary to construct and operate a NPP.

The distinction between a nuclear power programme and a NPP project is made in IAEA Nuclear Energy Series NG-G-3.1, Milestones in the Development of a National Infrastructure for Nuclear Power [1]. Before a successful NPP can proceed, a nuclear power programme establishes the infrastructure necessary to support that project during its entire life cycle – including planning, siting, licensing, construction, commissioning, operation, decommissioning, release from regulatory control, spent fuel and waste management and ultimate disposal.

NG-G-3.1 describes three distinct phases of a nuclear power programme, each ending with a Milestone.  The three phases are:

Phase 1 –	Considerations before a decision to launch a nuclear power programme is taken.

Phase 2 –	Preparatory work for the construction of an NPP after a policy decision has been taken.

Phase 3 –	 Activities to implement a first NPP.

The three milestones are:

Milestone 1 – Ready to make a knowledgeable commitment to a nuclear 	programme.

Milestone 2 – Ready to invite bids for a first NPP.

Milestone 3 – Ready to commission and operate the first NPP.

A diagram describing these phases and milestones is provided in Annex 2.

This report describes the functions of the organization that will lead the way to achieving Milestones 1 and 2. NG-G-3.1 called such an organization a Nuclear Energy Programme Implementing Organization (NEPIO). The name implies a role for the organization in the implementation of a nuclear power programme, which may be preparing for a decision to implement, coordinating the implementation among other entities or carrying out the implementation itself. A country will have to determine for itself the level of responsibility assigned to a NEPIO. This document describes a generalized NEPIO for the purpose of providing countries with information on the functions of such an organization as they establish the entities that will help them carry out a national nuclear power programme.

Responsibilities, leadership and oversight functions, as well as organizational and technical capabilities, are vital to the ultimate success of a nuclear power programme. The Government should provide a NEPIO with the competent human resources and sufficient funding to carry out its mission. A NEPIO may be viewed as a transitory organization.  If the decision is made to proceed with a nuclear power programme, specific areas of responsibility may migrate from a NEPIO to other organizations such as the regulatory body (oversight function) and the owner/operator (implementation function).  This transition would have to be carefully considered and prepared with a view to preventing any break in the effectiveness of process or corporate memory.

The purpose of a NEPIO is to compile the information necessary for a knowledgeable policy decision to proceed with the development of a nuclear power programme so that this decision can be made with full realization of all that it entails. During Phase 1, a NEPIO may research, study and make policy and strategy recommendations to the decision-makers in government with respect to each of the 19 infrastructure issues identified in NG-G-3.1 [1].  A table of these issues is provided in Annex 1. The implications and the approach to their resolution should be considered, though not resolved, by Milestone 1. It is the responsibility of the NEPIO to ensure that all 19 issues have been considered.

During Phase 2, a NEPIO ensures that the policies and strategies are turned into firm action plans for each of the 19 issues and that the corresponding responsibilities are assigned to those institutional organizations which will become a permanent part of the overall programme infrastructure. As these organizations assume their responsibilities, a NEPIO may assume an oversight role to assure that the components of the overall programme are choreographed and proceeding as envisioned according to schedule. If the infrastructure development is properly planned and executed, a NEPIO, in its infrastructure development role, may disappear as Milestone 2 is achieved. Even so, a successor organization may be appropriate to continue to support and advocate in the Government for the overall nuclear power programme, even after a first reactor is operational.

## OBJECTIVE

This document provides a general description of the responsibilities and capabilities of a NEPIO in the development of the national nuclear power infrastructure based on the Milestones approach. It is not meant to be prescriptive. Rather, the organizational structures, the responsibilities and the competencies described may be useful in a knowledgeable, disciplined approach to developing a national nuclear power programme.

## SCOPE

The scope of this publication covers the responsibilities and capabilities for a NEPIO to successfully develop the knowledge, policies and strategies needed for making a knowledgeable decision to commit to a nuclear energy programme, and to coordinate the infrastructure development activities across a range of stakeholders.

## USERS

Senior managers and advisors from the governmental organizations, utilities, industries and regulatory bodies of a Member State involved in initiating a first NPP. This document will be of primary interest to the government and the organization established to guide the overall development of a nuclear power programme (NEPIO).

## STRUCTURE

This document consists of five main sections in addition to the introduction. Section 2 discusses the government commitment and authority necessary for a NEPIO to fulfil its responsibilities. Section 3 presents the responsibilities and functions of a NEPIO during Phases 1 and 2 of nuclear power programme development. Section 4 deals with the structure of a NEPIO. Section 5 discusses the necessary competencies of a NEPIO. Finally, Section 6 presents a discussion of the anticipated life span of a NEPIO.

## HOW TO USE

This publication should be used as general guidance by Member States forming an organization to study, consider and/or pursue development of a national nuclear power programme. Neither this publication nor the Milestones publication [1] is intended to provide a comprehensive description of the entire infrastructure needed for a nuclear power programme. A wealth of information and guidance on each of the infrastructure issues is available, for example, from the IAEA publications listed in the bibliography included in the Milestones publication [1].

Other publications discuss the responsibilities and capabilities of other organizations involved in the launching of a national nuclear power programme. For additional information on regulatory bodies, the IAEA Safety Standards Series should be consulted. For additional information on the responsibilities and capabilities of the owner-operator organization in the implementation of the NPP project, the IAEA is preparing a forthcoming Nuclear Energy Series Report.

# Government Commitment

Through its normal economic and energy planning mechanisms, the government may have determined that nuclear power could be a viable component of its future energy and industry development. To understand the full commitment and potential feasibility of pursuing a nuclear power programme, it is important to have a realistic picture of the country’s existing industrial and institutional infrastructure and knowledge of the required enhancement of that infrastructure for a long-term commitment to nuclear power. A NEPIO may be formed to lead the effort to develop the understanding of the associated obligations and commitments.

The success of a NEPIO will depend on the strength of commitment by the government. It is recommended that the appointment of a NEPIO come from a high level of government so that the strength of this commitment is obvious. The NEPIO should be clearly charged with its responsibilities and granted authority commensurate with those responsibilities. The authority should include the ability to hire competent staff, to enlist the participation or cooperation of other government organizations and to employ consultants or advisors as necessary.  Authorization of communication and interaction with international organizations such as the IAEA is encouraged. Periodic reporting to senior government officials should be encouraged to ensure that the strength of the government’s commitment is maintained.

The strength of the government commitment may be demonstrated by issuance of a Charter or Terms of Reference for NEPIO stating its authorities and responsibilities. A clear statement of the expected deliverables may be included. An approved allocation of resources should be made, including the authorization to expend the funds within the terms of the Charter.

Official public announcement of the formation of the organization functioning as a NEPIO should be made so that all interested parties understand the government’s intention to explore nuclear power. The public announcement may also include the reasons behind such intention.  An announcement should also make clear the intention to consult interested stakeholders at appropriate times in the consideration and development of a nuclear power programme.

# Responsibilities and Functions of a nepio

The overall responsibility of a NEPIO is to lead and manage the effort for consideration and subsequent development of a national nuclear power programme. During Phase 1, a NEPIO would be responsible for compiling the information necessary for the government to make an informed decision on whether or not to proceed with the development of a nuclear power programme. If a positive decision to do so is taken by the Government, the NEPIO may be assigned the responsibility during Phase 2 for coordinating the development of the necessary infrastructure among the various responsible parties, for example, Government ministries, regulators and the designated owner-operator, to bring the country to a point of readiness to issue a bid for the first NPP project.

## RESPONSIBILITIES AND FUNCTIONS IN PHASE 1

The starting point for developing a programme for the introduction of nuclear power is a complete understanding of the nation’s energy needs and the alternative options available for meeting those needs. The starting conditions for NEPIO activities may vary depending upon:

•	the existence of competent people to initiate activities in this area,

•	the thoroughness of the energy planning process,

•	the existence of basic nuclear law,

•	the existence of an established regulatory body, and

•	the experience with handling nuclear, commercial or medical radioactive material.

Depending upon the degree of commitment of the government, the desired end point of the initial NEPIO activities could range from the creation of recommendations for strategy and policy decisions to firm plans and budgets for infrastructure development and implementation. For the purpose of this document, the starting point for a NEPIO is assumed to be that a country has a good knowledge of its future energy needs and a desire to seriously consider including nuclear power as part of the overall strategy to meet those needs.

During Phase 1, a NEPIO would study the 19 issues identified in NG-G-3.1 and produce a comprehensive paper clearly delineating the commitments and processes necessary to undertake a nuclear power programme. This comprehensive report should be backed up by a series of more detailed papers for individual or related groups of the 19 issues. The papers may be considered as deliverables produced within an overall schedule consistent with the NEPIO Charter or Terms of Reference. These reports will be the products of the NEPIO. A nominal time frame of about 1-3 years may be planned for completing Phase 1. This time frame could be shorter or longer depending upon the resources provided, expertise available to the NEPIO and the end point that the NEPIO is charged with reaching.

The NEPIO reports may recommend policies to be adopted by the government and strategies to implement those policies. Included in the strategies may be an estimate of the funding and the schedule required for implementation.

It is the function of the NEPIO during Phase 1 to reach the point described in Table 1 for each of the 19 issues of NG-G-3.1[1] for Milestone 1. More detail on each issue is contained in that document. Additional information on the end point a country should reach by the completion of Phase 1 can be found in NG-T-3.2. The NEPIO will likely be involved in preparing the Government to reach many of the items listed.

# TABLE 1. FUNCTIONS OF A NEPIO IN PHASE 1

| National Position | A recommendation for a National decision to undertake (or not undertake) a nuclear power programme based on a comprehensive understanding of the long-term commitments inherent in such a programme. This conclusion should be supported by a comprehensive report covering all areas identified in NG-G-3.1 [1] and recognizing the resources and time scales required for the activities to implement Phase 2. |
| --- | --- |
| Nuclear Safety | Clear recognition that long-term safety is a vital component of all activities associated with the design, manufacture, construction, operation and maintenance of a nuclear facility, decommissioning and commitments for spent fuel and waste management and is best achieved by fostering a strong safety culture in all involved organizations. |
| Management | Clear description of the scope and depth of management expertise needed within each organization associated with the nuclear energy programme and a strategy to obtain or develop that expertise. Define the form of the potential owner/operator organization and assist in building its capabilities. Suggestions for allocations on specific responsibilities of each organization associated with the nuclear power programme. |
| Funding and Financing | A strategy for funding the development of relevant institutional organizations (such as the regulatory body) and financing specific NPP projects, including decommissioning and waste management. |
| Legislative Framework | Identification of all legislation, including international legal instruments, required to be implemented or enhanced to support a nuclear power programme and a strategy for drafting and enacting such legislation. |
| Safeguards | A plan covering the conclustion of a Comprehensive Safeguards Agreement (CSA) with the IAEA and establishment of a State System on Accounting for Control of Nuclear Materials (SSAC) with requisite authorities. A plan covering the drafting, implementing and enforcement of national legislation, policies and procedures relevant to safeguards. |
| Regulatory Framework | Definition of the fundamental elements of an independent and effective nuclear regulatory body and a strategy to create or enhance, fund and staff that regulatory body. |
| Radiation Protection | Definition of the fundamental elements of a comprehensive radiation protection programme for all nuclear activities and a strategy for implementing those elements within each organization. |
| Electrical Grid | A comprehensive description of the grid size, configuration and reliability necessary to accommodate the addition of an NPP and the likely extent and cost of grid enhancements that will be needed. |
| Human Resource Development | A description of the knowledge, skills and attitudes of multiple disciplines required for a nuclear power programme and a strategy for obtaining and maintaining the needed personnel. |
| Stakeholder Involvement | Surveys of existing opinions on the application of nuclear power within the country and plans for ongoing education and consultation with identified stakeholders. |
| Site and Supporting Facilities | Identification of potential sites and a preliminary assessment of suitability for nuclear facilities’ construction and operation. |
| Environmental Protection | Assessment of the additional environmental considerations necessary for nuclear power, assessment of existing environmental laws and regulations and a strategy for appropriate revision of those laws and regulations. |
| Emergency Planning | Description of the fundamental elements of emergency planning for nuclear facilities and the individual role of each institution and organization. |
| Security and Physical Protection | Description of the fundamental elements of security and physical protection programmes and a strategy development of the programmes. |
| Nuclear Fuel Cycle | An understanding of the long-term nuclear fuel cycle commitments necessary for completing realistic nuclear fuel cycle plans in phase 2. A strategy for obtaining a secure supply of fuel and the appropriate national involvement in the individual steps of the nuclear fuel cycle, including availability of natural resources, interim storage of spent fuel and longer-term storage of spent fuel, taking into account various fuel cycle options. |
| Radioactive Waste | An assessment of current capabilities for handling and disposing of low- and intermediate-level waste, a strategy for handling the additional volume associated with nuclear facility operation and a strategy for determining the approach to the ultimate disposal of high level nuclear waste or spent fuel. |
| Industrial Involvement | An assessment of existing local industrial capability and a strategy for developing the desired degree of localization of industrial involvement or support for the planned NPP projects. |
| Procurement | A strategy for procuring the equipment and services to support an NPP project, taking into account the need for bilateral agreements with foreign suppliers and quality requirements for both international and local suppliers. |

The issues investigated by the NEPIO should be well documented. Further information on the kinds of documentation that is deemed useful can be found in the publication Evaluation of a National Nuclear Power Infrastructure Status NG-T-3.2 [2]. For most issues, strategies need to be developed. Upon the decision by the government to proceed with a nuclear power programme, these strategies could form the basis for the development of detailed plans in Phase 2.  The IAEA TECDOC-1555 Managing the First Nuclear Power Plant [4] provides a description of a Nuclear Power Plant Planning Study which countries may find useful at this stage.

Countries may find it useful to periodically evaluate the status of their infrastructure development activities. Conducting such an assessment upon the completion of each phase may be a means of assuring themselves that they are prepared to move forward. A methodology for conducting an evaluation, which includes a further description of the kinds of documentation that can support the deliverables described above, is provided in the Nuclear Energy Series Report entitled Evaluation of the National Nuclear Infrastructure Development Status, NG-T-3.2 [2].

## RESPONSIBILITIES AND FUNCTIONS IN PHASE 2

Phase 2 of the process of creating a nuclear power programme entails building the national infrastructure sufficient to take the country to the point of issuing a bid for the first NPP and establishing the organizations and institutions that will continue to develop it in Phase 3.  While a NEPIO will remain the lead organization for some issues, by the time of reaching Milestone 2, most issues will have become the responsibility of permanent organizations such as the regulatory body and the owner/operator. These roles should be clearly delineated.  However, the crucial role of continuing to coordinate the development of the comprehensive infrastructure among the various permanent organizations may continue to be performed by a NEPIO. Continued government support and funding remain vital to success.

The function of a NEPIO in Phase 2 is to continue focusing attention on the 19 issues of NG-G-3.1. The specific functions for these issues are summarized in Table 2.

TABLE 2. FUNCTIONS OF THE NEPIO IN PHASE 2

| National Position | Coordinate the government activities, inter alia to implement the necessary laws and international agreements, to establish policies and responsibilities for the long-term issues, to establish the independent regulatory body and to continue to fund and support the nuclear infrastructure development. Coordinate technology strategy development and its implications among impacted organizations. |
| --- | --- |
| Nuclear Safety | Work to make sure that the responsibilities for nuclear safety are clearly established in law and that all participating organizations are aware of their safety responsibilities and foster establishment of an appropriate culture and activities in all involved organizations. |
| Management | Coordinate promotional, operational, oversight and support activities, monitor the creation and staffing of the independent regulatory body, and monitor the creation and staffing of the owner/operator organization, and readiness to prepare for bids and licensing prodecures.. |
| Funding and Financing | Work with the government to encourage adequate funding for infrastructure development and work with the government and the owner/operator to develop a realistic financing plan for the first NPP. |
| Legislative Framework | Monitor the country’s process for writing, enacting and implementing a comprehensive legal framework. |
| Safeguards | Confirm that a Comprehensive Safeguards Agreement with associated Subsidiary Arrangements is in force with the IAEA. Confirm that an SSAC has been established, and that early safeguards relevant information have been provided to the IAEA. |
| Regulatory Framework | Confirm that the independent regulatory body is established and staffed; has developed a licensing process including appropriate regulations, codes and standards; and is prepared to review and license sites and reactor designs. |
| Radiation Protection | Confirm the development and implementation of applicable laws, regulations and programmes by the government, the regulatory body and the owner/operator of formal radiation protection programmes. |
| Electrical Grid | Confirm the development of necessary plans, schedules and funding of grid enhancements by the grid owner and/or the owner/operator to accommodate the addition of an NPP. |
| Human Resource Development | Confirm that all organizations have obtained the human resources necessary to carry out their functions at Milestone 2 and that programmes and plans are in place to develop, retain and replace human resources consistent with the country’s plans for construction, operation, maintenance and support of the future NPP and associated nuclear activities. |
| Stakeholder Involvement | Confirm that the government, the regulatory body and the owner/operator have developed and are implementing programmes for public education and stakeholder involvement at all appropriate steps in the nuclear power programme development process. |
| Site and Supporting Facilities | Confirm that the owner/operator has identified, secured and characterized one or more suitable sites and that the site characteristics are included in bid specifications. |
| Environmental Protection | Confirm that enhancements to environmental law have been made and the responsibilities for environmental approval and oversight have been formally assigned. |
| Emergency Planning | Confirm that the government has enacted the necessary laws, the regulatory body has developed regulations and that the owner/operator is developing the appropriate emerngency plans and protocols with local and national authorities. |
| Security and Physical Protection | Confirm that the appropriate laws, regulations, protocols and programmes have been established by the government, regulatory body and owner/operator for the security and protection of all nuclear materials and facilities. |
| Nuclear Fuel Cycle | Confirm that nuclear fuel cycle planning and strategy covers both the front and back ends of the fuel cycle, including the strategies for a secure supply of nuclear fuel and fuel services, and on-site spent fuel storage capacity have been developed and are reflected in the owner/operator NPP bid request. Confirm the existence of an integrated plan for bidding and constructing fuel cycle facilities consistent with the power plant construction programme and national non-proliferation commitments. |
| Radioactive Waste | Confirm that the appropriate laws, regulations and facilities are in place or planned for handling, transporting and storing low level waste (LLW) and intermediate level waste (ILW) and assist the government in developing strategies and policies with respect to eventual disposal of high level waste (HLW) and spent fuel. |
| Industrial Involvement | Confirm that the owner/operator, the regulatory body and designated industries are cooperating in developing the industrial involvement envisioned by the country’s policies developed in Phase 1. |
| Procurement | Confirm that the owner/operator has developed formal plans for procurement of the equipment and services to support NPP operation and maintenance consistent with the country’s policies developed in Phase 1. |

Countries are encouraged to invite a peer-review of their self-evaluation regarding the status of infrastructure development before reaching Milestone 2, issuing an invitation for bids. The IAEA provides assistance to member states for conducting peer-reviews as described in the report NG-T-3.2 [2].

## RESPONSIBILITIES AND FUNCTIONS BEYOND PHASE 2

By the time the country reaches Milestone 2 in the development of a nuclear power programme, the functions and responsibilities for many if not all aspects of the programme may have been assigned to permanent organizations or institutions within the country. At that point, the NEPIO may have successfully fulfilled its functions for coordinating infrastructure development. Subsequently, a Government may decide to discontinue the NEPIO or to assign it an on-going promotional role in coordination and oversight of the nuclear power programme, either as a free-standing entity or incorporated into another organization.

# Structure of a NEPIO

There are many ways to structure an organization that plays the functions of a NEPIO and each could result in a successful organization. What is important is that the organization accommodates the 19 issues and has clear interfaces with the various stakeholders.

Examples of NEPIO structures are given in NG-G-3.1, Milestones in the Development of a National Infrastructure for Nuclear Power [1] and in TECDOC-1513, Basic Infrastructure for a Nuclear Power Project [3].  In some cases, the NEPIO is given a different name, a Nuclear Power Implementation Agency (NPIA).

# FIG. 1. Example of a Possible NEPIO Structure in Phase 1

Figure 1 shows an example of a possible NEPIO organizational structure. It is recommended that the Director of the NEPIO and the leadership of each of the major areas be indigenous to the country, if possible, in order to fully take into account the cultural norms, governmental structure and national views regarding the planning. Having indigenous leadership may also contribute to building confidence among the general public around the decision making and planning for a nuclear power programme. Staffing seconded from other national organizations such as the Ministry of Energy, Industry, Environment, and representatives from industry and the utility is also recommended. If an owner-operator organization is identified in Phase 1, it should also participate in the NEPIO. Many of the NEPIO staff members may move into positions of responsibility in other organizations as the country proceeds to build the full infrastructure.  The use of consultants as experts to help understand and develop policy recommendations on the issues is strongly encouraged. In choosing consultants, programmatic implementation experience should be considered in addition to technical expertise.

As the country proceeds through Phase 2, the structure of the NEPIO may change.  For example, with the establishment or enhancement of the independent regulatory body, the NEPIO’s role may evolve to become one of monitoring progress rather than establishing regulatory policy. Likewise, the owner-operator will assume responsibility for many of the actions leading to the satisfaction of Milestone 2 and the implementation of an actual NPP project, while the NEPIO will monitor progress and provide coordination as needed. The project structure should be flexible enough  to accommodate the transfer of responsibility of the NEPIO to the permanent organizations. Most importantly, during Phase 2, the NEPIO’s role may be to retain government support and funding for the infrastructure development so that it remains strong and constant.

# Capabilities of a nepio

To successfully accomplish its responsibilities, it is recommended that a NEPIO be staffed with individuals capable of exploring and understanding the 19 infrastructure issues. As the programme consideration and development proceeds through Phases 1 and 2, the composition of the NEPIO is likely to change. These changes would reflect the shift from policy development to firm planning, as well as the shift of responsibilities from the NEPIO to implementing institutions or organizations. It is noted that the main implementing institution for the NPP project is the owner-operator. The use of consultants and interactions with international experts and organizations is strongly encouraged, especially in areas where domestic expertise may not be available. However, the leadership and decision making should remain with national authorities.

Many of the capabilities may come from within existing government or other organizations, through seconded personnel to the NEPIO or some other arrangement.  These personnel may return to their home organizations at the completion of Phase 1 and as the implementing functions, especially those of the owner-operator organization, begin in earnest in Phase 2.  Figure 2 below illustrates the kinds of organizations that may contribute expertise or capabilities to a NEPIO in Phase 1, and the absorption of the capabilities of the NEPIO into implementing organizations in Phase 2.

FIG. 2 Build-up of NEPIO in Phase 1 and Absorption into other organizations in Phase 2

Of paramount importance is the role of the NEPIO Director. The Director needs a broad knowledge of the national culture, the government structure, the current industrial and economic status and the economic development goals for the nation. Together with a general knowledge of nuclear power and associated legal and technical aspects, the Director should demonstrate the ability to acquire respect and trust within the government, industry and the public.

A manager, preferably an indigenous person, should be chosen for each major subject area identified. Figure 1 provides a suggestion about how subjects may be grouped, and all 19 issues should be covered in one or more teams. A broad knowledge of the subject issues should be developed through personal knowledge or through the liberal use of consultants.  Programmatic implementation experience is an important consideration. Ideally, where the expertise exists within other government or industry organizations within the country, experts should be assigned to work with the NEPIO. Their efforts should be under direction of the NEPIO Director.

Energy policy and planning expertise should be familiar with the financial structure of the country’s energy systems, the possible funding avenues available to the country, the government funding mechanisms for infrastructure development and support, the technical requirements for the grid and the national industries that may be included to participate in the nuclear power programme. Knowledge of the electrical grid and expected or planned growth is also useful. Grid stability and reliability are particularly needed for nuclear applications. Such expertise may come from the utility, electricity grid owner/operator, electricity regulator and other places. Consultants with expertise in particular areas should be included where local expertise may not be available.

For the legal and regulatory framework, expertise needed includes familiarity with the legislative process of the country and the structure of the government Ministries. It is recommended that analysis, exchange of information and consultation be conducted with international organizations and networks of regulators so that a comprehensive legal and regulatory framework can be developed. A thorough understanding of regulatory approaches to be adopted and of regulatory functions and processes should be achieved. Legislative assistance from the IAEA may be requested. Frameworks for legal and regulatory programmes are becoming much more harmonized in the international nuclear community.  Harmonization with international approaches will greatly facilitate international cooperation including potential acceptance of regulatory reviews and approvals granted by a regulatory body in the vendor country.

Leadership expertise for Stakeholder Involvement must have knowledge of national culture and processes. While consultant expertise for public surveys and educational programme development can be useful, the proper development requires knowledge of the country and its people.

Human Resources expertise should include educational and academic professionals familiar with the educational requirements for general engineering, technical and trade specialties.  Knowledge of existing universities or training academies within the country is necessary.  Consultants can be employed to bring the special educational requirements for nuclear technology. This expertise will facilitate the development of policies for educational opportunities either within the country or at foreign universities or institutions.

Expertise in nuclear technology is necessary to understand the nuclear fuel cycle and the nuclear technology options available from nuclear vendors. Specialized knowledge in site requirements for NPPs is also needed. Consultants from nuclear vendors or architect-engineering companies can be particularly useful as indigenous expertise is developed.

The number of personnel needed to fulfill these capabilities is expected to vary from country to country because of national conditions, although an indication of the basic human resources needed to start would be at least 8-10 professionals [3], plus consultants as needed.

# Life Span of a NEPIO

A NEPIO should be viewed as a preparatory body which ideally should meld into those institutions and organizations that will be responsible for the mature conduct of a nuclear power programme. During Phase 1 of nuclear infrastructure development, a NEPIO should be the lead organization guiding the nation to Milestone 1. It has an important responsibility to define the commitments and requirements necessary to employ an effective, safe, secure and peaceful nuclear power programme. Equally important, during Phase 2, it would have the responsibility to see that commitments and functions are assumed and carried out by the organizations designated to do so. It is likely that the staff of the NEPIO may become heads of the respective institutions and organizations designated to support implement the first and subsequent NPP projects, the two most significant being the owner-operator and regulatory organizations.

A NEPIO has a promotional role in forming the infrastructure and championing the use of nuclear technology as Milestone 1 is achieved. Continuing promotion and championing is important since the permanent institutions are formed early in Phase 2. As Milestone 2 is achieved, a promotional role may be assigned to the Ministry of Energy or Industry so that the nuclear power programme continues to receive adequate support and funding from the government, including policy and programme development for high level radioactive waste disposition and for maintaining international commitments, including those for safeguards. The independent regulatory bodies will assume their full duties as Milestone 2 is reached and, at that point, are likely to be free of formal ties to the NEPIO. The owner/operator organization will assume full responsibility for the first NPP project and continue to be a main driver for an effective and safe national nuclear power programme..

If the infrastructure development process is carried forward in a complete manner, the responsibilities of the NEPIO should have been fulfilled as Milestone 2 is achieved. If this has been achieved, the NEPIO will have fulfilled its charter and may be disbanded. However, it is important for the oversight and coordination activities to continue. The oversight and coordination roles should be specifically assigned to appropriate government agencies prior to disbanding the NEPIO.

Infrastructure Issues

| ISSUES | MILESTONE 1 | MILESTONE 2 | MILESTONE 3 |
| --- | --- | --- | --- |
| National position |  |  |  |
| Nuclear safety |  |  |  |
| Management |  |  |  |
| Funding and financing |  |  |  |
| Legislative framework |  |  |  |
| Safeguards |  |  |  |
| Regulatory framework |  |  |  |
| Radiation protection |  |  |  |
| Electrical grid |  |  |  |
| Human resources development |  |  |  |
| Stakeholder involvement |  |  |  |
| Site and supporting facilities |  |  |  |
| Environmental protection |  |  |  |
| Emergency planning |  |  |  |
| Security and physical protection |  |  |  |
| Nuclear fuel cycle |  |  |  |
| Radioactive waste |  |  |  |
| Industrial involvement |  |  |  |
| Procurement |  |  |  |

Infrastructure Phases and Milestones

REFERENCES

| [1] | INTERNATIONAL ATOMIC ENERGY AGENCY, Milestones in the Development of a National Infrastructure for Nuclear Power, NG-G-3.1, September 2007, IAEA |
| --- | --- |
| [2] | INTERNATIONAL ATOMIC ENERGY AGENCY, Evaluation of the National Nuclear Infrastructure Development Status, NG-T-3.2 [2]. |
| [3] | INTERNATIONAL ATOMIC ENERGY AGENCY, TECDOC 1513 Basic Infrastructure for a Nuclear Power Project, June 2006, IAEA |
| [4] | INTERNATIONAL ATOMIC ENERGY AGENCY, TECDOC 1555 Managing the First Nuclear Power Plant, May 2007, IAEA |

CONTRIBUTIONS TO DRAFTING AND REVIEW

Alizadeh, A.			Atomic Energy of Canada Limited, Canada

Bazile, F.				Commissariat a l energie atomique, France

Bermudez de Samie, Maria 	International Atomic Energy Agency

Crete, Jean-Maurice		International Atomic Energy Agency

Facer, R.I.				International Atomic Energy Agency

Jackowski, T.			Ministry of Economy, Poland

Koorapaty, V.M.R.		India

Kopr, K.				Nuclear Power Infrastructure Preparation Committee, Thailand

Lederman, L.			International Atomic Energy Agency

Li, X.					International Atomic Energy Agency

Lignini, F.				International Atomic Energy Agency

Mazour, T.				International Atomic Energy Agency

Molloy, M.				McLean Associates, United Kingdom

Pieroni, N.				International Atomic Energy Agency

Pricha, K.				Nuclear Power Infrastructure Preparation Committee, Thailand

Rasin, W.				U.S. Department of Energy, USA

Rogner, H.H.			International Atomic Energy Agency

Rotaru, I.				SC Elcomex IEA SA, Romania

Scott, S.				Los Alamos National Laboratory, USA

Starz, A.				International Atomic Energy Agency

Tonhauser, W.			International Atomic Energy Agency

Ward, D.				Magnox Electric Ltd.

Weinstein, E.			International Atomic Energy Agency

Welling, C.				U.S. Department of Energy, USA

# Footnotes

Funding is considered to be financial resources provided without recourse, usually by the Government.  Financing is commercially provided.

The IAEA encourages all Staes with a CSA to conclude the Additional Protocol.

# Text boxes

CONDITIONS

CONDITIONS

CONDITIONS

Phase 2

Phase 1

National Suppliers

Nuclear Regulator

Owner  Operator

Ministries & others

Government

NEPIO

Universities

Utilities

Stakeholders…

?

Regulators

Atomic E.A.

Nat. industry

NEPIO

MILESTONE  2

MILESTONE  1